Denis Bouchard

Experienced Business Developer

The following is a proposal for a personalized AI System that gathers and summarizes market news where, how and when you want it to.

What you get : A personalized System allowing you to choose the type of news to be searched for and how you wish for it to be summarized to you. This can be in the form of a report, a word document, a PDF, an email…

ou imagine it, we build it!

Estimate:

Total Hours: 280

Total Cost = 6,000$

Month Maintenance Cost = About 2-20$ depending on how deep your search is.

# Annexe A

## Hours Breakdown

| Feature Name | Sub Feature | Task Name | Task Description | Estimated Hours |
| --- | --- | --- | --- | --- |
| AccessibleDeliveryPlatform | EmailIntegration | IntegrateEmailServices | Integrate with email services | 8 |
|  | EmailIntegration | EmailSummaryDelivery | Set up email delivery of summaries | 6 |
|  | SubscriptionManagement | ManageSubscriptions | Implement subscription management | 8 |
|  | SubscriptionManagement | HandlePreferences | Handle user subscription preferences | 6 |
|  | DeliveryScheduling | ScheduleEmails | Schedule daily news summary emails | 6 |
|  | DeliveryScheduling | AutomateDispatch | Automate email dispatch process | 6 |
| AccessibleDeliveryPlatform |  |  | Total Hours | 40 |
| EfficientNewsAggregation | ContentSourcing | FetchArticles | Fetch news articles from predefined news outlets | 6 |
|  | ContentSourcing | AutomateRetrieval | Automate content retrieval process | 6 |
|  | CategoryFiltering | CategorizeContent | Categorize news content into general categories | 6 |
|  | CategoryFiltering | FilteringOptions | Implement category-based filtering options | 6 |
|  | DuplicationHandling | IdentifyDuplicates | Identify duplicate news content | 8 |
|  | DuplicationHandling | RemoveDuplicates | Remove or merge duplicate entries | 6 |
| EfficientNewsAggregation |  |  | Total Hours | 38 |
| PersonalizedSummarization | NLPModelIntegration | IntegrateNLPModel | Integrate NLP model for summarization | 8 |
|  | NLPModelIntegration | TrainModel | Train model with relevant datasets | 8 |
|  | UserInteractionTracking | TrackInteractions | Track user interactions with content | 6 |
|  | UserInteractionTracking | AnalyzePreferences | Analyze interaction data for preferences | 8 |
|  | SummaryGeneration | GenerateSummaries | Generate personalized news summaries | 8 |
|  | SummaryGeneration | OptimizeQuality | Optimize summary quality and relevance | 8 |
| PersonalizedSummarization |  |  | Total Hours | 46 |
| PrivacyByDesign | DataEncryption | EncryptData | Encrypt data at rest and in transit | 8 |
|  | DataEncryption | MaintainProtocols | Maintain encryption protocols | 8 |
|  | ComplianceAdherence | EnsureGDPRCompliance | Ensure system complies with GDPR | 8 |
|  | ComplianceAdherence | PrivacyChecks | Implement privacy regulation checks | 8 |
|  | UserConsentManagement | ManageConsent | Manage user consent for data processing | 8 |
|  | UserConsentManagement | ConsentWithdrawal | Implement consent withdrawal mechanisms | 8 |
| PrivacyByDesign |  |  | Total Hours | 48 |
| SimplifiedDeliveryFormat | TextSummaryFormatting | FormatSummaries | Format summaries into readable text | 4 |
|  | TextSummaryFormatting | StandardizePresentation | Standardize summary presentation | 6 |
|  | ContentDeliverySystem | ManageOutput | Manage summarization output | 8 |
|  | ContentDeliverySystem | PrepareForDelivery | Prepare content for delivery | 8 |
| SimplifiedDeliveryFormat |  |  | Total Hours | 26 |
| TechnicalImplementationConsiderations | ScalableArchitecture | DesignForScalability | Design system for future scalability | 8 |
|  | ScalableArchitecture | PlanLoadHandling | Plan for load handling and expansion | 8 |
|  | MonitoringAndLogging | SetUpMonitoring | Set up system health monitoring | 6 |
|  | MonitoringAndLogging | ImplementLogging | Implement logging for performance tracking | 6 |
|  | ErrorHandling | ErrorHandlingMechanisms | Develop robust error handling mechanisms | 8 |
|  | ErrorHandling | SystemResilience | Ensure system resilience and reliability | 8 |
| TechnicalImplementationConsiderations |  |  | Total Hours | 44 |
| UserEngagement | FeedbackMechanism | FeedbackInterface | Implement user feedback interface | 6 |
|  | FeedbackMechanism | CollectFeedback | Collect and store user feedback | 6 |
|  | PreferenceRecording | RecordPreferences | Record user preferences and feedback | 6 |
|  | PreferenceRecording | UpdateAlgorithm | Update personalization algorithm with preferences | 8 |
|  | EngagementAnalytics | MeasureInteraction | Measure user interaction with summaries | 6 |
|  | EngagementAnalytics | AnalyzeEngagement | Analyze engagement data for insights | 6 |
| UserEngagement |  |  | Total Hours | 38 |